|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Task** | **Time Involved** | **Team Member Responsible** | **Comments** |
| 1. 4/1/15 | Version 3.1 | 9.5 hours | Daniel | Speed optimizations made to code in intersections; attempt at using Google Elevation API; made roads one-way. |
| 1. 4/7/15 | Review from States | 2 hours | Ali, Collin, Daniel | Using results and judges scores from States we identified weak points in the presentation. |
| 1. 4/12/15 | Version 3.2 | 8 hours | Daniel | Reduced amount of elevation data needed; further restructured intersections generation; attempted to make bottle.py proxy server for Elevation API. |
| 1. 4/21/15 | PowerPoint Refining | 3 hours | Ali, Daniel | Using data from the April 7 meeting, we refined the PPT to strengthen weak points. |
| 1. 5/5/15 | Website Content | 1 hour | Akshat, Ali | Once PPT was nearly finished we transferred the information onto the website in order to fill the website with content |
| 1. 5/7/15 | Devtano.com setup | 0.5 hours | Daniel | Helped by Andy Martinek to set up account on devtano.com to host the software from |
| 1. 5/14/15 | Auto-company data requests | 1.5 hours | Collin, Daniel | Wrote and sent an email letter to various auto-companies. Did not get any data out of this. |
| 1. 5/15/15 | General Work Session | 2 hours | Ali, Akshat, Daniel, Collin | Worked mostly on website collaboratively. Edited templates. |
| 1. 5/19/15 | PowerPoint Refining, Notes | 1.5 hours | Ali | Reviewed PPT with a fresh eye to note weak points &and made note cards for presentation |
| 1. 5/21/15 | Chapter Meeting | 1 hour | Ali, Akshat, Daniel | Wrote Python code towards Version 4. |
| 1. 5/23/15 | Unit Widget (Input) made | 3 hours | Daniel | Made the unit widget (as it was known) in HTML and wrote the corresponding CSS and JavaScript. Will be later imported to main page. |
| 1. 5/24/15 | Research | 2.5 hours | Daniel | Tried to find methods for running Python script from HTML webpage, or running it on the server some other way. |
| 1. 5/26/15 | Version 4.1 | 20 hours | Daniel | Re-wrote JavaScript version into Python. Focused also on making some optimizations at the same time. Please see Version 4.1 in the logs. |
| 1. 5/30/15 | Presentation Practice | 2 hours | Ali, Daniel | PPT was practiced in front of an educated audience in order to get some good practice |
| 1. 6/7/15 | Made Webpage PHP | 2 hours | Daniel, Akshat | Converted HTML webpages into PHP, along with making header and footer files. |
| 1. 6/15/15 | Updated Site CSS | 6 hours | Daniel | Redid CSS for entire website, since changes needed to be made and the template was too convoluted. |
| 1. 6/19/15 | Version 4.2 | 20 hours | Daniel | Made improvements on Version 4.1. Please see documentation for this. |
| 1. 6/21/15 | Finished main.php | 5 hours | Daniel | Updated features of main.php |
| 1. 6/22/15 | End-User Documentation | 3.5 hours | Daniel, Ali, Akshat | Finalized End-User Documentation based on current functionality of website, and added screen-shot examples. |
| 1. 6/24/15 | Notebook | 13 hours | Daniel | Assembled notebook from recorded notes and outputs from all team members. |